# ASSET VERIFICATION AND RECORDING TOOL KIT

Plot 31, Bukoto Street

P.O Box 7657, Kampala, Uganda

+256 (0) 39 2000216/0772525235

email: cpa@cpa.ug

www.cpa.com

August to September 2026

VERIFICATION DETAILS

| NAME OF THE REGION: | WESTERN |
| --- | --- |
| SUB-REGION: | KIGEZI |
| Name of Local Government | KISORR LG |
| VERIFIER PARTICULARS |  |
| Full name | - BUGEMBE HAJAB - LYDIA MUGOSHA |
| Contact/ email and Telephone | 0783621587 / 0751118953 hajabugembe587@gmail.co 0772686424 0772686424 Mlydia2k@gmail.com |
| Supervisor/ Sub team Leader |  |
| Name | Mr. Gumisiriza Johnson |
| Contact | 0703056064 |
| Date of submission | 07/09/2026 |

# HEALTH CENTRE

## NAME OF HEALTH FACILITY MAREGAMO HCIII

NOTE:

MAREGANO HEALTH CENTRE III RECEVED ONLY:

- THE MATERNITY (GENERALWARD)

- PLACENTA PIT

- A 5STANCE VIP LINED PIT LATRINE

| SN | item | department | Date of commissioning | Call -off order Quantity | Quantity verified | Deficit | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | General / Maternity Ward | Health | 15/09/2021 | 01 | 01 | 0 | Okay | Completed and Operational |
| 2 | Placenta pit | Health | 15/09/2021 | 01 | 01 | 0 | Okay | Completed and Operational |
| 3 | 5 stance VIP Lined pit latrine block | Health | 15/09/2021 | 01 | 01 | 0 | Okay | Completed and Operational |

SCHOOL VERIFICATION CHECKLIST

NAME OF THE SCHOOL: MWUMBA SEED SECONDARYSCHOOL

### SCHOOL FURNITURE

| No . | Equipment/ Item | Department | Date of purchase | Quantity delivered | Quantity verified | Deficit | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Class room Tables | Education |  | Not certain | 40 | Not certain | OK | Operational |

NB:

Most equipment and furniture were not yet delivered due to the on -going constructions

### ICT ITEMS

ICT equipments were not yet delivered due to the on-going constructions

### BUILDINGS

BUILDINGS VERIFIED

| No . | Equipment/ Item | Department | Item Description | Date of purchase | Call of order qty | Qty verified | cost | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Teacher’s houses | Education | Typical teacher’s house blocks each with two units teachers house | Not certain | 03 | 03 | 387,265,800 | OK | Pending - Splash aprons - Electrical installation and accessories - Final painting |
| 2 | Teacher’s Kitchen | Education | Typical teacher’s kitchen blocks each with two units | Not certain | 03 | 03 | 98,995,800 | OK | Pending - Splash aprons - Louver blocks - Floor finishes - Final painting |
| 3 | Class room blocks | Education | Typical class rooms blocks each with two units | Not certain | 03 | 03 | 452,154,300 | OK | Pending - Electrical installation and accessories - Final painting |
| 4 | Administration block | Education | Administration block with two units | Not certain | 01 | 01 | 180,158,700 | OK | Pending - Splash aprons |

|  |  |  |  |  |  |  |  |  | b. Final painting |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 5 | Multi-purpose hall | Education | Multi-purpose block house with two units | Not certain | 01 | 01 | 226,643,300 | OK | Completed and operational |
| 6 | VIP Pit latrines | Education | Typical Lined VIP pit latrine blocks for teachers houses each with two stances | Not certain | 03 | 03 | 52,880,100 | OK | Pending - Splash aprons - Final painting |
| 7 | VIP Pit latrines | Education | Lined VIP pit latrine block with two stances for the Administration block | Not certain | 01 | 01 | 15,415,700 | OK | Pending - Splash aprons - Final painting |
| 8 | VIP Pit latrines | Education | Lined VIP pit latrine block with five stances for girls | Not certain | 01 | 01 | 34,794,200 | OK | Pending - Splash aprons - Final painting |
| 9 | VIP Pit latrines | Education | Lined VIP pit latrine block with five stances for boys | Not certain | 01 | 01 | 33,651,200 | OK | Pending - Splash aprons - Final painting |
| 10 | ICT and Library | Education | ICT ad library block with two units | Not certain | 01 | 01 | 283,880,000 | OK | Pending - Electrical installation and |

|  |  |  |  |  |  |  |  |  | accessories b. Final painting |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 11 | Science Laboratory block | Education | Science Laboratory block with two units | Not certain | 01 | 01 | 237,759,350 | OK | Pending - Electrical installation and accessories - Plumbing works and Water supply |
| 12 | Water tanks | Education | 10,000 Liters rain water harvesting plastic tank | Not certain | 01 | 01 |  | OK | Completed and operational |
| 13 | Water tanks | Education | 5,000 Liters rain harvesting plastic tank | Not certain | 02 | 02 | 12,109,000 | OK | Completed and in use |
| 14 | Water tanks | Education | 3,000 Liters rain water harvesting elevated plastic tank | Not certain | 01 | 01 |  | OK | Completed and in use |
| 15 | Sports field | Education | Grading and levelling of a football pitch | N/A | 01 | 0 | 50,000,000 | N/A | Works had not yet started due to land issues |

SCHOOL VERIFICATION CHECKLIST

NAME OF THE SCHOOL: NYAKINAAMA SEED SECONDARYSCHOOL

### SCHOOL FURNITURE

| No . | Equipment/ Item | Department | Date of purchase | Quantity delivered | Quantity verified | Deficit | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Metallic Chairs | Education | Not certain | Not certain | 279 | Not certain | Okay | OK |
|  | Big tables | Education | Not certain | Not certain | 100 | Not certain | Okay | OK |
|  | Tables fixed on the wall |  | Not certain | Not certain | 10 | Not certain | Okay | OK |
| 3 | Twin Benches/ Desks | Education | Not certain | Not certain | 120 | Not certain | Okay | OK |
| 4 | Laboratory Stools | Education | Not certain | Not certain | 180 | Not certain |  | 9 stools were broken |
| 5 | 9Kg-Fire Extinguishers | Education | Not certain | Not certain | 07 | Not certain | OK | Operational |
| 6 | Class room Tables | Education | Not certain | Not certain | 69 | Not certain | OK | Operational |
| 7 | Office tables |  | Not certain | Not certain | 05 | Not certain | OK | Operational |
| 8 | Lockable shelves | Education | Not certain | Not certain | 15 | Not certain | OK | Operational |
| 9 | Softwood pin board | Education | Not certain | Not certain | 95 | Not certain | OK | Operational |
| 10 | Office chairs | Education | Not certain | Not certain | 06 | Not certain | OK | Ok |
| 11 | Gas Cylinders(45kg) | Education | Not certain | Not certain | 02 | Not certain | Okay | OK |
| 12 | Student book shelves | Education | Not certain | Not certain | 47 | Not certain | Okay | OK |
| 14 | Chairs with caution | Education | Not certain | Not certain | 20 | Not certain | Okay | OK |
| 15 | Staff room shelves | Education | Not certain | Not certain | 15 | Not certain | Okay | OK |

| 16 | Library shelves | Education | Not certain | Not certain | 10 | Not certain | Okay | OK |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 17 | Science lab shelves | Education | Not certain | Not certain | 04 | Not certain | Okay | OK |

### ICT ITEMS

| SN | Equipment / Item | Department | Date of purchase | Item Description | Quantity |  | deficit | Status | Remarks/ |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | delivered | Verified |  |  |  |
| 1 | Desk top Computers | Education | Not Certain | Complete set of HP-desk top computers with Key boards, Power cables, mice, Monitors and ,UPCs | 29 | 28 | 01 | OK | 28 Monitors were recorded and verified, 20 Ups were stolen A complete set of 08 computers were operational Engagement requires improvement |
| 2 | Projectors | Education | Not Certain | EPSON multimedia projector | 01 | 01 | 0 | OK | Operational |
| 3 | Projector Screen | Education | Not Certain | White Screen with its stand | 01 | 01 | 0 | OK | Operational |
| 4 | Printers | Education | Not Certain | HP 3 in one Laser jet printer MFP 4103 dw | 01 | 01 | 0 | OK | Operational |
| 5 | UPS for Server | Education | Not Certain | UPS HIK VISION .Model DS-UPS 3000 | 01 | 01 | 0 | OK | Operational |
| 6 | Routers | Education | Not Certain | 4G12C | 01 | 01 | 0 | OK | Operational |
| 7 | CCTV Camera | Education | Not Certain | HIK VIOSION SMART HYBRID LIGHT 4MP,IP indoor | 01 | 08 | 0 | OK | Operational |
| 8 | NRR for camera | Education | Not Certain | HIK VISION | 01 | 01 | 0 | OK | Operational |
| 9 | Air conditioner with refrigerator | Education | Not Certain | Skyworth air conditioner with refrigerator | 01 | 01 | 0 | OK | Operational |
| 11 | Server Monitor (19 | Education | Not Certain | DELL Energy Monitors | 01 | 01 | 01 | OK | Operational |

|  | inches) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 15 | Sinks | Education | Not Certain | Sinks | Not Certain | 28 | Not Certain | OK | Operational 26 lab sinks and 2 teacher sinks |
| 16 | Gas cylinders cylinders | Education | Not Certain | 25 Kg Cylinders | 02 | 02 | 0 | OK | Operational |
| 17 | Fire extinguishers | Education | Not Certain | 9 Kg Fire exstinguisher | 08 | 07 | 0 | OK | Operational |
| 18 | Tables fixed on the wall | Education | Not Certain | Tables fixed on the wall | Not Certain | 10 | Not Certain | OK | OK |
| 19 | Book shelves | Education | Not Certain | Book shelves | Not Certain | 43 |  | OK | OK |

### BUILDINGS

BUILDINGS VERIFIED

| No . | Equipment/ Item | Department | Item Description | Date of purchase | Call of order qty | Qty verifi ed | cost | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Teacher’s houses | Education | Typical teacher’s house blocks each with two units teachers house |  | 03 | 03 | 387,265,800 | OK | Completed, and in use |
| 2 | Teacher’s Kitchen | Education | Typical teacher’s kitchen blocks each with two units |  | 03 | 03 | 98,995,800 | OK | Completed, and in use |
| 3 | Class room blocks | Education | Typical class rooms blocks each with two units |  | 03 | 03 | 452,154,300 | OK | Completed, and in use |
| 4 | Administration block | Education | Administration block with two units |  | 01 | 01 | 180,158,700 | OK | Completed, and in use |
| 5 | Multi-purpose hall | Education | Multi-purpose block house with two units |  | 01 | 01 | 226,643,300 | OK | Completed and operational |
| 6 | VIP Pit latrines | Education | Typical Lined VIP pit latrine blocks for teachers houses each with two stances |  | 03 | 03 | 52,880,100 | OK | Completed, and in use |
| 7 | VIP Pit latrines | Education | Lined VIP pit latrine block with two stances for the Administration |  | 01 | 01 | 15,415,700 | OK | Completed, and in use |

|  |  |  | block |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8 | VIP Pit latrines | Education | Lined VIP pit latrine block with five stances for girls |  | 01 | 01 | 34,794,200 | OK | Completed, and in use |
| 9 | VIP Pit latrines | Education | Lined VIP pit latrine block with five stances for boys |  | 01 | 01 | 33,651,200 | OK | Completed, and in use |
| 10 | ICT and Library | Education | ICT ad library block with two units |  | 01 | 01 | 283,880,000 | OK | Completed, and in use |
| 11 | Science Laboratory block | Education | Science Laboratory block with two units |  | 01 | 01 | 237,759,350 | OK | Completed, and in use |
| 12 | Water tanks | Education | 10,000 Liters rain water harvesting plastic tank |  | 01 | 01 |  | OK | Completed and operational |
| 13 | Water tanks | Education | 5,000 Liters rain harvesting plastic tank |  | 02 | 02 | 12,109,000 | OK | Completed and in use |
| 14 | Water tanks | Education | 3,000 Liters rain water harvesting elevated plastic tank |  | 01 | 01 |  | OK | Completed and in use |
| 15 | Water pump | Education | Water Pump |  | 01 | 01 |  | OK | Installed and Operational |
| 16 | Sports field | Education | Grading and levelling of a football pitch |  | 01 | 01 | 50,000,000 | OK | Completed and operational |