ASSET VERIFICATION VISIT REPORT

Facility Visited: Kapedo Seed Secondary School and lokori seed secondary school

Date of Visit: 28 August 2026

District: Kalenga District

Sub-county: Kalenga Sub-county

Verification Team: Davis Mworozi and Shadia Nalukwata

Accompanied by: District Engineer, Kalenga District mr okumu willy

1. Introduction and Purpose of the Visit

On 28 August 2026, Davis Mworozi and Shadia Nalukwata visited Kapedo Seed Secondary School to conduct physical verification of infrastructure and assets supplied to the school. The team was accompanied by the District Engineer of Kalenga Sub-county, Kalenga District.

The exercise was intended to establish the availability, condition, and accessibility of the assets supplied to the school and to compare the physical assets with the relevant delivery documentation.

2. Transport and Logistical Challenges

The journey from the district headquarters to Kapedo Seed Secondary School covered approximately 60 kilometres. During the journey, the team was informed by the District Engineer and the driver that additional fuel was required to facilitate the trip.

At the time of the visit, fuel was reportedly costing approximately UGX 7,600 per litre. Due to the distance involved and the prevailing high fuel prices, the team was required to contribute approximately UGX 150,000 towards fuel costs.

This presented a significant logistical challenge during the verification exercise.

3. Verification at Kapedo Seed Secondary School

Upon reaching the school premises, the team attempted to contact the Head Teacher. The Head Teacher answered the call but explained that the keys to the store where the assets were kept were in the possession of the bursar.

The team subsequently attempted to contact the bursar, but the bursar did not respond to the calls. Consequently, the team could not access the store and was unable to physically verify all the ICT equipment and other assets kept inside.

The team therefore proceeded with the physical verification of the accessible buildings and chemicals at the school.

The computer and other ICT assets remained locked in the store, limiting the extent of physical verification that could be undertaken.

4. Delivery Documentation

The team initially could not access the delivery note at the school because the relevant documentation was not readily available.

The team contacted the District Engineer, who assisted in reaching out to the Finance office. Through this intervention, the team was able to obtain a copy of the delivery note for purposes of reviewing the assets reportedly supplied.

However, the lack of access to the store meant that the team could not completely reconcile the documentation with the physical assets.

5. Assets Reported as Supplied

According to the handwritten asset record presented during the exercise, the following items were indicated as supplied:

No.	Asset	Quantity

1	Servers	02

2	Monitors	40

3	System Units	42 (25 + 17)

4	AC Outdoor Units	04 (03 + 01)

5	Projectors	02

6	TVs	02

7	Printers	02

8	UPS	04

9	Ethernet Cable	02 rolls

10	Server Racks	02

11	Network Switches	04

12	Scanners	Not indicated

13	Power Surge Protectors	04

14	Copiers	Not indicated

15	Firewalls	04

16	APs/Routers	02

17	Cameras	08

18	Projector Screens	02

19	Interactive UPS/Charge Controllers	02

20	UPS	36

21	Locks	40

22	Power Guards	20

The quantities should be cross-checked against the official delivery note before being treated as final.

6. Assets for lokori Seed Secondary School

During the visit, it was established that assets intended for lokori Seed Secondary School were being kept at Kapedo Seed Secondary School.

The reason given was that lokori Seed Secondary School was still under construction and therefore did not yet have adequate facilities for safely storing and utilizing the supplied assets.

The district and school authorities reported that the school had received approximately UGX 500 million for construction. According to the information provided, the funds had largely been utilized in constructing approximately one block, while the construction of the school remained incomplete.

The school authorities indicated that additional funding is required to continue and complete the construction works.

In the meantime, the assets intended for lokori Seed Secondary School had reportedly been delivered and stored at Kapedo Seed Secondary School for safekeeping until the construction of lokori Seed Secondary School is sufficiently advanced to accommodate them.

This arrangement should be clearly documented to avoid confusion during future asset verification exercises and to ensure that assets belonging to lokori Seed Secondary School are properly accounted for.

7. Key Challenges Identified

The following challenges were observed during the exercise:

1. Limited access to the asset store: The store remained locked because the bursar, who reportedly held the keys, was unavailable.

2. Incomplete physical verification: ICT equipment and other assets stored inside the store could not be physically inspected.

3. Documentation challenges: The delivery note was not immediately available at the school and had to be obtained through the assistance of the District Engineer and Finance office.

4. High transportation costs: The approximately 60-kilometre distance from the district headquarters and high fuel prices resulted in an additional UGX 150,000 fuel contribution.

5. Incomplete construction at lokori Seed Secondary School: The school remains under construction and requires additional funding.

6. Storage of lokori assets at Kapedo: Assets belonging to Rokoru Seed Secondary School are currently being stored at Kapedo Seed Secondary School because the intended school premises are not yet ready.

7. Risk of delayed utilization: Assets stored for an extended period before the completion of the school may remain unused and require proper monitoring and accountability.

8. Movement to Kalimon Health Centre III

After completing the exercise at Kapedo Seed Secondary School, Davis Mworozi and Shadia Nalukwata proceeded to Kalimon Health Centre III using the district vehicle.

Upon arrival, they met the facility in-charge, who received the team and provided information regarding the facility's assets and experience. The in-charge assisted the team in understanding the status of the assets and supported the documentation of the verification findings.

9. Recommendations

The school administration should ensure that all stores containing programme assets are accessible during verification exercises.

Responsible personnel, including the bursar or storekeeper, should be available whenever verification teams visit.

Assets intended for lokori Seed Secondary School should be separately documented and clearly identified while being stored at Kapedo Seed Secondary School.

The relevant authorities should consider providing additional funding required to complete lokori Seed Secondary School so that the assets supplied can be installed and utilized.

A follow-up physical verification should be conducted once the Kapedo store is accessible to confirm all ICT assets against the delivery note.

Proper records should be maintained showing the quantity, ownership, location, and condition of assets temporarily stored on behalf of another school.

Transport and fuel arrangements for distant facilities should be planned in advance to minimize disruptions to verification activities.

10. Conclusion

The visit to Kapedo Seed Secondary School enabled the team to conduct partial verification of the school's infrastructure and accessible assets. However, the inability to access the main store significantly limited the physical verification of ICT equipment.

The team was able to obtain a copy of the delivery note with assistance from the District Engineer and Finance office. It was also established that assets intended for lokori Seed Secondary School were being stored at Kapedo because lokori remains under construction and requires additional funding to complete the school facilities.

The team subsequently proceeded to Karimul Health Centre III, where they met the facility in-charge and continued with the verification exercise.