# Butta - facility report

# 1. Identification

| Facility | Butta |
| --- | --- |
| Named on the programme list | Butta |
| Type | School |
| Local government | Manafwa District |
| Region / sub-region | Eastern / Bugisu |
| Date of visit | 2026-09-03 |
| Team members present | Kayongo Tonny, Lydia Nakiganda |
| Informant interviewed | None recorded |
| Supervisor | Kassim Luminsa |
| Supervisor's contact | +256 702 806116 |
| Date of submission |  |

# 2. Entry

On 3 September the team reached Butta Seed Secondary School in Manafwa. A hand-filled register naming the school is on file together with 0 photographs. The team's own line of writing says the school is under construction. Nobody is named as having received the team.

# 3. Condition and status

The four things the exercise exists to establish. Only what was established on site appears here; the rest is marked as not reported, not guessed.

| Dimension | What was established on site |
| --- | --- |
| Ownership | Not reported. The guide says the school is still under the contractor. |
| Functionality | Not reported beyond the guide. The school is still under construction and the head teacher and teachers are not yet deployed. |
| Usage / performance | Not reported. The guide records challenges of a steep slope, a cost variance of about two billion shillings, and unpaid contractor VAT of about seven hundred million shillings, and does not say how the support has helped service delivery. |
| Location | Photographs of the compound are on file where any were sent in. |

# 4. Supplied against found

The hand-filled register is the found side and nothing was counted on the day. No district holding for this school is on file.

# 5. Engraving and identification

Not reported.

# 6. Obsolete, unserviceable or for disposal

Nothing was named for disposal.

# 7. Operation and maintenance

The discussion guide was answered. The school is still under construction. The register asks that retaining walls and stone pitching be built to stop landslide on the steep slopes.

# 8. Queries

Confirm commissioning once the contractor hands the site over.

Nothing here was counted on the day.

Ownership was not established.