THE UGANDA INTERGOVRNMENTAL FISCAL TRANSFERS (UGIFT)

REPORT ON THE FINDINGS OF HEALTH CENTERS IN KOBOKO MUNICIPALITY – WESTNILE REGION

Damte: 8th / 09/ 2026

KOBOKO MUNICIPALITY – WESTNILE SUB REGION TC:

- Mr. Patrick Ogweng warmly welcomed the team and introduced us to the , DHO and Accounting office.

- They helped the team to inform the focal person on the facilities.

- The district did not have specific register for the UGIFT asset that were provided to the specific facilities in our Scope.

# , NYANGILIA  HEALTH CENTER III ,SOUTH DIVISION  – KOBOKO MUNICIPALITY

Narratives from the focal person in charge of the facility. To a larger extent the facility has benefited from the UGIFT Programme

# FINDINGS

- 1 maternity ward building and general ward

- OPD building

- 1 Toilet and bath room

- 1 Kitchen

- All the required medical assets as listed in the attached facility register below and some of the photos.

- 3 Residential blocks with 6 units for medical staff

- 3 toilets with 2and kitchen with 2 units for medical staff

- Fence for both the staff and the health facility.

- 5 Water tanks for both staff and the health facility.

# CHALLENGES

- Few medical personnel

- Few staff quarter

- Long time spend on the construction which was made for 8 months

- Hybrid procurement

- Lack of power

## RECOMMENDATIONS

- Employ more medical personnel’s

- Procurement should be left to local government

- Agent need for power / electricity

## IMAGES FROM SOURCE

# LASSANGA HEALTH CENTRE III, SOUTH DIVISION, KOBOKO MUNICIPALITY

Information from the focal person in charge of the LASSANGA HEALTH CENTRE III

- The in charge warmly welcomed the team and proceeded and went ahead to tell the team of what the facility has benefited from UGIFT Programme

- He said the Lassanga Health Centre III benefited in many things from UGIFT Programme

- This information is evidenced by the photos attached on the report.

FINDINGS

- 1 Maternity ward and general ward

- 1 Toilet and bath room with 5 units

- Water tanks

- Bed side lockers

- Office chairs

- Residential building

- 2 blocks with 4 units

- I toile and bath room then kitchen

CHALLENGES

- Limited accommodation for staff

- Lack of electricity/power

- Limited water shortages

- Limited room for patients

RECOMMENDATIONS

- Need for electricity

- Need for more staff rooms Ugift should continue

- Need for more water tanks

- Need to construct more rooms for patients

## III PHOTOS

Report By: SIKIA FIKIRA

Tel: 0783517165

Email:  fikirasikia@gmail.com