On the same day 26th August.2026 a move to Bunangaka Health  Centre III was made. It is found in Eastern  Region Bugisu sub region, Nabbongo subcounty, Bumasoskho parish.

Mr.Nasser kakooza a senior Clinical officer is the in charge.

- A record of all assets provided under Ugift is possessed with no cost, however, 176 were supplied on.

- Facility maintainace to assets Under Ugift.

- Assets  are repaired  using PHC funds .

- Minor repairs like fixing widows the CAO through DHO sustains the funding.

- Record of asset Functionality/ break down of asset.

- For a few assets in use, regular record taken by assessing to find out which one is not working .

- How Ugift support has helped in service delivery.

- Ugift provided infrastructure buildings like maternity block where patients attain services of hospitals.

- Ugift constructed staff quarter block to allow health  worker stay to attend to patients in time.

- Provision of equipments like diagnostic equipment set for ward,stethoscope among others enable patient to be worked on time

Challenges/any issue regarding use of assets

- The out patient block is not constructed, patients  are recieved and seen from maternity  block.

- Staff quarters  are not enough. One in existence  is a twin block for midwives and nurses.

- Facility is not fully fenced; so there is insecurity tot the assets and staff facilities. Thieves attempted to steal solar batteries  but police intervened.

- Leaking roof where they casted wooden celling board in post noetal ward. This disturb on delivery  of services

Recommendation for better program implementation.

- Renovation of structure like glasses on widows and doors is tedious due to poor quality, recommend provision of good quality door and widow materials to avoid that.

- Health centre floors should be terazorised to ease cleanliness; and more to reduce on soap wasted whilst  moping;because tarazo is on in delivery room.

General findings

- All assets  Under Ugift are not engraved and do not have serial  number.

- There poor storage of these facilities due to Inadequate storage facilities

- Some assets like patient beds were off from the centre through DHOs influence

- Patients with serious illness just request for referal letter to muyembe H/C 4 for surgery because Bunangaka has no theatre . Ugift should  address this matter to help such people not to move to longer distance.

- Some asset are still in stores due to lack of enogh space where they can be used.