FACILITY REPORT — #5

| District: Bulisa | Sub-county: kihungya |
| --- | --- |
| Facility Name: Kihungya Seed secondary school | Type (Seed School / Health Center): Seed School. |
| Head Teacher Muhereza David | Contact: 0784672206 |
| Date Visited: 28/8/2026 | Team Members: Racheal katushabe |

Assets Verified / Condition Summary (Good / Fair / Poor)

- Construction is still on going and most assests given by UGIFTare kept outside of the school premises for their safety. of the assets provided to the school are still in excellent conditions as the handover happened last month.

- In case of any damages to a property or asset, the contractor is liable since he is still in charge.

- No asset is engraved.

Successes

- The Asset verification at the school was a success.

- The Head teacher was very welcoming and assisted in the carrying out of the whole verification process.

Challenges

- The school lacks the fence putting all the school equipments at risk of theft.

- Staff quarters are taking long to be completed forcing all the staff to reside outside the school premises.

- The school lacks water tanks both in school and teachers quarters.

- The school lacks enough teachers

- No electricity

- No water

Recommendations

- The fence is required for the safety of all the school assets.

- Electricity needs to be connected

- School needs water .