FACILITY REPORT — #1

| District: KAGADI | Sub-county: RUTEETE |
| --- | --- |
| Facility Name: KITEGWA COMMUNITY SEES S.S | Type (Seed School / Health Center): SEED SCHOOL |
| Date Visited: 1/09/2026 | Team Members: Kiconco Immaculate Katushabe Racheal |
| HEAD TECHER: MR. EMMANUAL | TEL: 0782004326 |

Assets Verified / Condition Summary (Good / Fair / Poor)

- Most of the assets provided at the school are in fair to good condition.

- The school facilities are in still under construction condition.

Successes

- Asset verification was a success at the seed.

- The project has helped in service delivery as many children have asses to secondary education and ICT equipment.

- The community has a positive attitude towards education due to the UGIFT support.

- Crime rate has decreased as many of the youth are in school.

- Challenges

- The school has very few study materials

- The school attracted a big number of students so there is lack of space (759 students)

- The school is still under contraction in that the school has to improvise

- The school was abandoned by the first contractor, most of the work was not complete. Even with the introduction . of the second contractor less work was done.

- Some assets were stolen when the facility was abandoned thus leaving few assets.

- The school was provided 28 computers but it was later on discovered that 9 where missing.

- Due to lack of electricity and a complete fence the assets are not safe.

- Shortage of human resource.

Recommendations

- Completion of the school structures and expiation is necessary due to the increased number of students.

- Human resours.

- Provide electricity  for the schools.

- Involving the schools while carrying out these projects would help in better service delivery and proper accomplishment of the project.