FACILITY REPORT — #2

| District: Kagadi | Sub-county: kyabasara |
| --- | --- |
| Facility Name: Kyabasara H/C 111 | Type (Seed School / Health Center): Health Center |
| Date Visited: 31/08/2026 | Team Members: Katushabe Racheal Kiconco Immaculate |
| Incharge: Kabalenga Vicent | Incharge contact: 0776507599 |

Assets Verified / Condition Summary (Good / Fair / Poor)

- Most of the assets provided to the school are still in excellent conditions as the handover happened last month.

- All assets have MOH engraved but not UGIFT initials.

Successes

- Asset verification was a success at the health center.

- The Incharge and all the assistant personnel were very helpful during the whole process.

Challenges

- The facility lacks enough accommodation for the staff.

- Lack enough human resource

- No fence

- Renovation work was poorly done and the ceiling cracked again putting that facility and its occupants at stake

- No compaction was done when fitting pavers thus pavers now falling out

Recommendations

- More structures are needed for the hospital staff.

- Equipments require to be engraved with UGIFT initials.

- Contractor should redo do all shoddy work done

- A strong motocycle for out reaches

- Put a chain link around the facility