FACILITY REPORT — #1

| District: KAGADI | Sub-county: BUTOOLE |
| --- | --- |
| Facility Name: KYANGWALI SEES S.S | Type (Seed School / Health Center): SEED SCHOOL |
| Date Visited: 27/08/2026 | Team Members: Kiconco Immaculate Katushabe Racheal |
| HEAD TECHER: | TEL: 0781524034 |

Assets Verified / Condition Summary (Good / Fair / Poor)

- Most of the assets provided at the school are in fair to good condition.

- The school facilities are in still under construction condition.

Successes

- Asset verification was a success at the seed.

- The project has helped in service delivery as many children have asses to secondary education and ICT equipment.

- The community has a positive attitude towards education due to the UGIFT support.

- Crime rate has decreased as many of the youth are in school.

- Challenges

- The school has very few study materials

- The distance of the school is so far from some communities and the students have to walk mils to get to school.

- The school attracted a big number of students so there is lack of space

- The school is still under contraction.

- Due to lack of electricity and a complete fence the assets are not safe.

- Shortage of human resource.

- Some of the bars on the class room windows are already damaged.

Recommendations

- Completion of the school structures and expiation is necessary due to the increased number of students.

- Most of the students come from very far distances, since the roads are not safe more so for the girl students, building  dormitories is recommended.

- Human resours.

- Provide electricity for the schools..